|  |  |
| --- | --- |
| **Project Status Report** | |
| **Project Name** | EcoNexus |
| **For Week Ending** | March 19, 2024 End of Week: March 18, 2024 |
| **Project Status** | Yellow |
| **Status Description** | The project is currently progressing without too many setbacks although the team’s inexperience with WordPress has caused us to make secondary/ temporary design choices. We will be exploring methods in WordPress in the next week to advance our design choices. For that reason, we consider the project to be in the yellow. |
| **Activities—During the Past Week** | |
| Simran – Worked on the home page and general web site structure.  Isabel – Worked on the Water use data page as a proof of concept for how we will be displaying data.  Eesh – Worked on the about page to learn more about the website’s purpos.  Quinn – Worked on the All SDG’s page for browsing all SDG’s.  Nyabijek – Worked on the SDG 6 information to learn more about a specific SDG. | |
| **Activities—Planned for Next Week** | |
| All team members will collectively work on exploring more design choices as well as creating additional data pages and SDG pages to help fill out the content of the webpage. | |
| **Project Issues** | |
| The largest issue we have encountered is being inefficient and unexperienced with WordPress. This issue will be resolved through the next week as we familiarize ourselves further with the software. | |
| **Project Changes** | |
| No notable changes made. | |